## Project Title

Multi-Format Document Automation & E-Sign Platform

## Purpose / Overview

To design and develop a document automation and electronic signature platform that enables users to generate documents from templates and export them in multiple formats (PDF, DOCX, RTF), send them for signing, and track their lifecycle from creation to completion.

## High-Level Goals

a. Enable template-based document generation using a unified HTML template system
b. Support multi-format export (PDF, Word, RTF)
c. Provide secure document sharing and signing workflows
d. Maintain full document lifecycle tracking
e. Ensure extensibility for future SaaS and enterprise use

# CORE ARCHITECTURE ADDITION

## Document Engine Layer

Central module responsible for:

- Template processing (HTML + variables)

- Format selection

- Output generation via adapters

### Format Adapters

a. PDF Adapter (HTML → PDF via Puppeteer)
b. DOCX Adapter (HTML → structured DOCX via mapping)
c. RTF Adapter (HTML → RTF string conversion)

# PHASE-WISE IMPLEMENTATION PLAN

## PHASE 1 — Core Backend & Template Engine

### Scope

- Project setup (monorepo)

- Prisma + PostgreSQL setup

- Core schema design

- Template engine
a. HTML template storage
b. Variable replacement system

- Document entity (format-aware)
a. Store selected output format (pdf/docx/rtf)
b. Store raw HTML snapshot

- Document creation API
a. Accept template + data + format

- Status handling
a. draft state

### Schema Additions

- documents.format (enum: PDF, DOCX, RTF)

- documents.html_content

### Expected Output

- Modular backend setup

- Template engine

- Format-aware document creation

## PHASE 2 — Multi-Format Document Generation Engine

### Scope

- Introduce Document Engine module

- PDF generation
a. Puppeteer integration

- DOCX generation
a. Map HTML elements to docx structures
b. Handle headings, paragraphs, tables

- RTF generation
a. Convert HTML into RTF syntax
b. Support basic formatting (bold, line breaks, paragraphs)

- Storage integration
a. Save generated files
b. Store file URL

### Expected Output

- documentEngine service

- format adapters (pdfAdapter, docxAdapter, rtfAdapter)

- updated document generation flow

## PHASE 3 — Document Sending & Format-Aware Delivery

### Scope

- Recipient management

- Document delivery
a. Send correct file format
b. Include preview link

- Secure access
a. Token-based links

- Status transitions
a. draft → sent

### Expected Output

- Email service supporting attachments or links

- Format-aware delivery logic

## PHASE 4 — Viewing & Format Handling

### Scope

- Document viewing endpoint

- Format handling strategy
a. PDF → browser view
b. DOCX → convert to HTML preview or download
c. RTF → render or download

- Tracking
a. sent → viewed

- Audit logs

### Expected Output

- Viewer logic per format

- Tracking system

## PHASE 5 — E-Signature Integration (Format-Aware)

### Scope

- Signature capture

- Signature embedding

- Format-specific handling

- a. PDF → embed directly
b. DOCX → inject image into document structure
c. RTF → embed encoded image or fallback to signed PDF regeneration

- Regeneration logic

- Status transition
a. viewed → signed

### Expected Output

- Signature service

- Format-aware injection logic

## PHASE 6 — Frontend (Next.js)

### Scope

- Format selection UI

- Document preview UI

- Download options (PDF/DOCX/RTF)

- Signing interface

## PHASE 7 — Security & Hardening

### Scope

- JWT authentication

- Signed URLs

- File access control

- Validation and sanitization

## PHASE 8 — Enhancements

### Scope

a. Advanced DOCX styling
b. Rich RTF formatting
c. Template builder
d. Multi-recipient signing
e. SaaS multi-tenancy

# FORMAT HANDLING RULES (IMPORTANT)

- HTML is always the source of truth

- All formats must be generated from the same HTML snapshot

- Do not store separate template versions per format

- Adapters must be isolated and replaceable

- Ensure consistent visual output across formats (within limitations)